### The 4-Week Parallel Sprint Schedule

| Week | Frontend (The Coder) | Backend (The Integrator) |
| --- | --- | --- |
| Week 1 | Build the 5-tab Navigation Bar and Merchant Registration screens. | Setup the PostgreSQL schema and the OTP/Auth gateway. |
| Week 2 | Build the Ad Creation UI and the real-time Mobile Preview engine. | Integrate the Google Vision OCR and the 5km Geofencing logic. |
| Week 3 | Implement the Wallet UI and the G2 "Discount Eligibility" screens. | Integrate RazorpayX Escrow and the 1% facilitation fee logic. |
| Week 4 | Finalize UI animations, polish Figma hex-code styling, and bug fixes. | Deploy the 7-day Ad Expiry cron-job and the Friday Ad Drop pulse. |

#### Week 1: The Authentication & Structural Sync

- Coder (Frontend): Build the Phone/Email login UI and the 6-digit OTP verification screen using the Figma styling.

- Integrator (Backend): Connect the OTP gateway (SMS/Email) to the database and verify the JWT (JSON Web Token) generation logic.

- Sync Point: Verify that the frontend can successfully "handshake" with the backend and receive a valid User/Merchant ID.

#### Week 2: The Core Logic & Service Integration

- Coder (Frontend): Build the OCR Scanner interface (the camera viewfinder) and the 30-Category horizontal scroll.

- Integrator (Backend): Connect the Google Vision API for bill parsing and implement the 5km PostGIS geofencing logic.

- Sync Point: Perform an "End-to-End" test: Scan a bill $\rightarrow$ Parse Shop Name/Amount $\rightarrow$ Verify merchant is within 5km of the user.

#### Week 3: The Monetary & Ad Engine Loop

- Coder (Frontend): Finalize the Merchant Dashboard (Video 1) and the Ad Creation Preview (Video 2).

- Integrator (Backend): Connect RazorpayX for the ₹1,200 annual subscription and automate the 1% cashback split.

- Sync Point: Test a merchant payment: Pay ₹1,200 $\rightarrow$ Activate shop $\rightarrow$ Verify "Reward Points" appear on a mock user scan.

#### Week 4: The Pulse & Deployment Phase

- Coder (Frontend): Implement UI polish (animations), final Figma hex-code audits, and "Empty States" (e.g., "No shops within 5km").

- Integrator (Backend): Setup the Friday Ad Drop broadcast engine and the 7-day ad expiry cron-job.

- Sync Point: Final "Internal Alpha" test—simulate a Friday morning push notification driving users to a G2 Redeem Zone.

### Critical Success Factors for your MD/PM

- Mocking the API: Since the contracts are defined, the Coder should use Mock Servers (like Postman or Prism) to simulate backend responses while the Integrator is still writing the SQL logic. This prevents the Coder from waiting on the Integrator.

- Daily "Stand-ups": Conduct a 15-minute daily check-in focused solely on "Blockers." If the Integrator hasn't finished the Razorpay integration, the Coder should move to the "Settings" or "F.A.Q." UI to keep the 4-week momentum.