CLAIMIT

Insurance Claims & Local Commerce Platform

Project Explainer — compiled from repository documentation, status reports, and recent work logs   |   Prepared 22 August 2026

# 1. What Claimit Is

Claimit is a full-stack, multi-platform application that merges insurance claims management with a hyperlocal commerce and advertising ecosystem. It ships three coordinated pieces: a Flutter mobile app for consumers, a React web portal serving three different business roles, and a shared FastAPI + MongoDB backend that both surfaces talk to.

The platform serves two connected markets. On one side are individuals who want a single, paperless way to file, document, and track insurance claims. On the other are local shops and advertisers who want affordable, hyperlocal digital advertising and footfall-driving deals. Bridging the two is an AI-powered bill scanner: a user photographs a retail purchase bill, on-device OCR (Google ML Kit) reads the merchant, amount, and line items, and the backend awards reward points redeemable at partner shops — a loyalty loop that benefits consumers, merchants, and advertisers at once.

## Core problems it addresses

- Insurance policyholders have no single digital tool to file, document, and track claims end-to-end.

- Small local businesses cannot afford large-platform advertising; they need hyperlocal, affordable reach.

- Consumers lack incentive to explore local deals; the reward-for-spending loop bridges this gap.

- Disconnected portals for advertisers, sales agents, and shop owners create friction in the local-ads ecosystem.

# 2. Repository Layout

The project lives in a single monorepo organised into three top-level directories:

| Directory | Purpose | Language |
| --- | --- | --- |
| claimitapporg/ | Flutter mobile app — consumer-facing: claims, bill OCR, deals, reels, classifieds | Dart / Flutter |
| claimit_web_org/ | Web portal — Advertiser, Sales, and Shop Owner dashboards (React + Vite) + shared backend | JavaScript / Python |
| fastapi/ | Shared backend API for the mobile app — all domain routes, auth, file storage, admin | Python / FastAPI |

# 3. Who Uses It

## Consumer / Policyholder

Individuals aged 22–55 holding one or more insurance policies (health, motor, home) who want a single mobile app to file claims with evidence, track status, scan bills for rewards, and discover local deals: filing and tracking claims with document upload, scanning purchase bills for reward points, discovering hyperlocal deals and shops, watching short promotional Reelz, buying and selling via Classifieds, and receiving push notifications for claim updates.

## Shop Owner / Merchant

Local business owners who register their shop, list offers, manage promotions, and view engagement through the Shop Owner web portal — registering with images and categories, creating and managing deals, viewing dashboard statistics, managing ratings and reviews, and receiving affiliated walk-ins via the app.

## Advertiser

Brands and local businesses running digital ad campaigns through the Advertiser portal — choosing an ad format (Home Banner, Promo Reelz, Brand Deals, Nearby Deals), uploading creatives and setting budget, viewing real-time campaign analytics, and managing transaction history.

## Sales / Affiliate Agent

Field agents who onboard new shops into the network and earn commissions per registration — registering and onboarding shops, viewing team and earnings hierarchy, accessing tutorial and training resources, and tracking affiliate commissions.

# 4. System Architecture

The system follows a layered client-server architecture: three client tiers (Flutter app, React web portal, and admin surfaces) share a single REST API layer backed by MongoDB Atlas. The FastAPI backend is the hub in a hub-and-spoke model — each spoke consumes the same API with role-based JWT tokens controlling access. Feature modules are domain-isolated on both sides: Flutter organises code under features/, and the API assigns one Python router per domain, so each area can iterate independently.

| Component | Responsibility | Location |
| --- | --- | --- |
| Flutter App | UI rendering, local state, camera/OCR, file picking, push notifications, GoRouter navigation | claimitapporg/lib/ |
| Provider Layer | App-wide state via ChangeNotifier (Auth, Claims, Dashboard, Deals, Shops, etc.) | lib/core/providers/ |
| Dio HTTP Client | All API calls; JWT injection via interceptor; 401 triggers silent token refresh + retry | lib/core/network/ |
| React Web App | Three role-based SPAs sharing a Vite build; Context API for auth state; React Router v6 | claimit_web_org/frontend/src/ |
| FastAPI Router Layer | 20+ domain routers; each owns its models, DB queries, and business logic | fastapi/backend/app/routes/ |
| MongoDB Motor Layer | Async I/O to Atlas; Motor client pooled at startup | fastapi/backend/app/database.py |
| JWT Middleware | Access + refresh token validation; token rotation on refresh | fastapi/backend/app/utils/auth.py |
| OTP Service | Static OTP (123456) for dev; pluggable send_otp_sms() for production SMS provider | fastapi/backend/app/utils/otp.py |
| File Storage | Local uploads/ served as static files today; designed to swap to S3/GCS in production | fastapi/backend/app/main.py |

## Claim submission data flow

A single claim submission illustrates how the layers cooperate, from the mobile UI down to the database:

| Step | Action | Layer |
| --- | --- | --- |
| 1 | User taps New Claim on mobile | Flutter UI |
| 2 | Multi-step form validates inputs; image_picker captures evidence | Flutter / Dart |
| 3 | POST /claims/create { type, description, policy_id, amount } | Dio HTTP |
| 4 | Auth middleware decodes JWT; extracts user_id from token | FastAPI JWT |
| 5 | Claim document inserted in MongoDB with status = pending | Motor / Atlas |
| 6 | POST /claims/{id}/documents uploads binary; stored in uploads/claims/ | FastAPI static |
| 7 | Notification document inserted; push notification queued | MongoDB + Push |
| 8 | Dashboard stats recalculated on next GET /dashboard call | FastAPI aggregation |

# 5. Data Model (MongoDB — claimit_db)

All collections use MongoDB's native ObjectId as the primary key; Motor (async PyMongo) handles all database I/O in the FastAPI layer.

| Collection | Key Fields | Purpose |
| --- | --- | --- |
| users | phone, email, provider, is_verified, kyc_details | Accounts; supports phone, Google, and Facebook registration |
| claims | user_id, claim_type, status, amount, documents, timeline | Insurance claims with full status-change history |
| policies | user_id, insurer_name, policy_type, premium_amount, coverage_amount | Policies a user holds, linked to their claims |
| notifications | user_id, title, message, type, is_read | Claim updates, reward, and deal notifications |
| shops | owner_id, name/category, location (GeoJSON), images, offers, rating | Registered local businesses with geo-proximity support |
| otp_store | phone, otp, attempts, expires_at (TTL indexed) | Temporary OTP storage, auto-deleted after 10 minutes |
| transactions | (per Aug work log) | Full payment transaction history for shop claim/payment flow |

# 6. Mobile App Scope (Flutter)

The Flutter app targets Android and iOS, with web support via flutter run -d chrome. It is structured around self-contained feature modules, each with its own screens, models, providers, and widgets.

| Feature Module | Scope | Priority |
| --- | --- | --- |
| Authentication | Splash, 3-screen onboarding, register, login, OTP (static demo code), Google/Facebook social login, profile completion, location permission gate | High |
| Dashboard | Stats overview (claims, policies, reward points), quick actions, recent claims, loading skeleton | High |
| Claims Management | Claims list with status badges, multi-step new-claim form, document upload, interactive status timeline | High |
| Bill Reader / OCR | Live camera viewfinder, on-device OCR extraction, confirm screen, reward points awarded, success flow | High |
| Deals & Offers | Browse/filter deals by category, deal detail, location-aware sorting | Medium |
| Shop Discovery | Shop list with category filter, shop detail, redeem flow with eligibility check | Medium |
| Reelz (short videos) | Vertical full-screen video feed for local brand promotions, swipe navigation | Medium |
| Classifieds Marketplace | Category grid, listing detail, multi-step add-post flow, my-posts management | Medium |
| Notifications | Full list, read/unread state, mark-all-read, badge on home tab | Medium |
| Insurance Policies | Policy list, add-policy form, policy detail | Medium |
| User Profile | View/edit profile, avatar upload, settings | Medium |
| Location Onboarding, Global Search, National Ads, Category Browser | Lower-priority supporting features | Low |

# 7. Web Portal Scope (React)

The web application is a React 18 + Vite single-page app deployed via Firebase Hosting. It exposes three role-based portals under one domain, each with its own auth flow, dashboard, and feature set.

| Portal | Route | Key capabilities |
| --- | --- | --- |
| Advertiser | /advertiser/auth | Register, choose ad type, upload creatives, set budget/duration, checkout, campaign dashboard (impressions/clicks/CTR), billing history |
| Sales / Affiliate | /sales/auth | Login, dashboard of shops added and commissions, initiate shop onboarding, team hierarchy view, training resources |
| Shop Owner | /shop/auth | Register shop with category/location/photos, review & submit for approval, view dashboard, manage offers, view ratings/reviews |

# 8. Technology Stack

| Layer | Technology |
| --- | --- |
| Mobile | Flutter 3.19+, Dart, GoRouter, Provider (state), Dio (HTTP + JWT interceptor), flutter_secure_storage, google_mlkit_text_recognition, image_picker, file_picker, camera, geolocator/geocoding, lottie, video_player |
| Web frontend | React 18, Vite, React Router v6, Context API, Firebase Hosting |
| Backend | FastAPI 0.115+, Motor (async MongoDB driver), python-jose (JWT), passlib/bcrypt, pydantic v2, uvicorn |
| Database & storage | MongoDB Atlas (claimit_db), local uploads/ (moving to AWS S3 in production) |
| Infrastructure | Vercel (primary FastAPI deployment), AWS EC2 (fallback), Firebase Hosting (web CDN), GitHub (monorepo) |
| External services | Google ML Kit (on-device OCR, free), Google & Facebook OAuth, SMS OTP provider (planned), Razorpay/Stripe (planned), Firebase Cloud Messaging (planned) |

# 9. Scope Boundaries

As documented in the June 2026 architecture review, feature status was tracked in four tiers:

- In scope / built: claims CRUD with document upload, OTP + social authentication, bill scanner/OCR, reward earn-redeem flow, deal & shop discovery, Reelz feed, classifieds marketplace, all three web portals, and admin backend routes.

- Planned: push notifications (FCM), real SMS OTP delivery, KYC validation (Aadhar/PAN), payment gateway integration, and HTTPS enforcement across all environments.

- Future (Phase 2+): AI-assisted claim auto-assessment, in-app video calls with an agent, and multi-language support (Hindi, Tamil, Telugu priority).

- Out of scope: blockchain claim verification and direct insurer API integration (manual workflow only for now).

# 10. Project Status

A formal status report from Ramesh S G (Claimit Development Team), dated 9 June 2026, put overall completion at roughly 80%, with all code written and tested and the remaining work blocked purely on third-party credentials from the client — not on further development.

| Item needed from client | Priority | Purpose |
| --- | --- | --- |
| Payment gateway (Razorpay or Cashfree) — API key + secret | Mandatory | Advertiser ad payments |
| Twilio — Account SID, Auth Token, phone number | Mandatory | Production SMS OTP delivery |
| Domain name + DNS panel access | Mandatory | Replace raw AWS IP with HTTPS-enabled domain |
| Facebook Developer App — App ID + Secret | Mandatory | Facebook Login in the mobile app |
| Transactional email service (SendGrid/AWS SES) credentials | Mandatory | Stop OTP emails from being flagged as spam |
| Google Cloud OAuth Client ID (Android + Web) | Mandatory | Google Sign-In in the mobile app |
| OCR / document-scan API | Not required | Already free and on-device via Google ML Kit |

Once credentials were received, the estimated turnaround was 3–5 working days to production readiness (payment integration 2–3 days, domain/DNS/HTTPS 1 day, plus final QA).

# 11. Recent Development (August 2026 Work Log)

Work logs from the following weeks show substantial feature delivery beyond the June baseline, across 11 working days (83 hours) in early August, plus a further day of fixes and a new feature on 17 August:

| Date | Work completed |
| --- | --- |
| 1 Aug | Razorpay payment migration (app + website backends); admin "Create Ad" feature |
| 2 Aug | Multi-shop support + shop switcher; category list refresh |
| 3 Aug | Local Finds — backend plans/contact fields, 3-step registration, redesign; geo (state/pincode) endpoints |
| 4 Aug | Local Classifieds category icons + Create-Ad flow; Promo Reelz redesign; shop-card design consistency |
| 5 Aug | Bulk upload (Excel template, per-category image auto-assign); website shop-register/claim flow; AWS S3 fixes |
| 6 Aug | Register plan picker (Premium/Standard/Other); Promo Reelz mobile lookup; Classifieds ads-list page |
| 7–8 Aug | Category system expanded to 31 categories across app, website, and both backends; icon extraction; home strip |
| 9 Aug | Bulk-upload dropdown template + tolerant parser + optional lat/lng; card image-fill fix; onboarding illustrations |
| 10 Aug | Twilio OTP setup & debugging; browser testing fixes; category-filter and bulk-data verification |
| 11 Aug | Removed shop display limit; new home category icons; deployment prep |
| 17 Aug | Production incident resolved (MongoDB/Ubuntu kernel conflict); shop-list pagination + location sorting; Featured Zones bug fixes; new "Learn Claimit" video-lesson feature (built end-to-end); S3 orphaned-file clean-up across six delete flows |

## Notable additions since the June architecture review

- Razorpay payment integration — completed for both app and website backends (this closes one of the mandatory items from Section 10).

- Multi-shop support with a shop switcher for owners managing more than one location.

- Local Finds and Local Classifieds — new discovery and buy/sell flows with their own registration and listing pipelines.

- Category system rebuilt and expanded from an original set up to 31 categories, propagated across app, website, and both backends.

- Bulk shop upload — an Excel-based tool with a tolerant parser, category dropdown, automatic category images, and optional coordinates, for onboarding many shops at once.

- "Claim Your Business" — bulk-uploaded shops now show a claim banner that links to web registration and disappears once claimed and paid for.

- "Learn Claimit" — a new in-app help feature: admin-managed how-to videos with fullscreen playback, likes, and a matching admin panel; content updates without an app release.

- Storage hygiene fix — an audit found six places where deleting a shop, user, or image left orphaned files in S3; all six now clean up correctly on delete.

## Production incident (17 Aug)

The server went down after an automatic Ubuntu kernel update (to 6.19) triggered a known MongoDB bug (SERVER-121912) that broke MongoDB 8.0.x. A full database backup was taken before any fix was applied — no data was lost or changed — and the fix was to pin MongoDB to version 8.0.4. The underlying cause, unattended automatic OS updates that can reboot the server, was flagged as not yet resolved and recommended for review to prevent recurrence.

## Deployment status as of 17 August

None of the August work was live on the server yet at time of writing — it was complete in the local repository and staged for deployment across the app server (claimit.service), the website server (claimit_web.service), a website frontend rebuild, and an app rebuild (for the Play Store).

# 12. Deployment & Infrastructure

| Component | Platform | Details |
| --- | --- | --- |
| FastAPI backend (primary) | Vercel | Serverless ASGI — https://claimitorgbackend.vercel.app |
| FastAPI backend (fallback) | AWS EC2 | Manual uvicorn process, port 8001 |
| MongoDB | MongoDB Atlas | claimit_db, M0 free tier cluster, pinned to v8.0.4 |
| React web portal | Firebase Hosting | firebase.json in claimit_web_org/frontend/ |
| Flutter Android | APK / Play Store | AGP 8.7.0, Kotlin 1.9.24, Gradle 8.10.2 (all pinned for compatibility) |
| Flutter iOS | Xcode / App Store | CocoaPods managed; Xcode 15+ |

## Known build issues already fixed

- Gradle 8.14 cache corruption — pinned wrapper to 8.10.2; recovery script clears the corrupt cache.

- AGP 9 / Kotlin 2.2 incompatibility with image_picker/file_picker — pinned to compatible package and toolchain versions.

- Android cleartext HTTP blocked — network_security_config.xml whitelists local/dev addresses (to be re-locked-down for production).

- iOS App Transport Security blocking local API calls during development — ATS exceptions added to Info.plist.

- Flutter web 401 redirect loop — Dio's validateStatus adjusted so error bodies are read instead of thrown.

- Login flicker on cold start — an isInitializing guard now gates the splash screen on token validation.

# 13. Production Hardening Checklist

Items still open before the platform is considered production-hardened:

- Replace CORS allow_origins=["*"] with specific frontend domain(s).

- Serve the API over HTTPS only; disable cleartext HTTP on Android.

- Wire a real SMS provider (Twilio/MSG91) into the OTP flow (Twilio setup was underway as of 10 Aug).

- Remove the dev_otp field from the OTP register API response.

- Add Aadhar/PAN format validators for the KYC module.

- Integrate Firebase Cloud Messaging for push notifications.

- Migrate uploads/ to AWS S3 or Google Cloud Storage for all file types.

- Add RBAC middleware to restrict admin routes.

- Add rate limiting on authentication endpoints to prevent brute-force attempts.

- Disable/review unattended OS updates on the server, and set up automated database backups and uptime monitoring (flagged after the 17 Aug incident).

# 14. Roadmap

## Phase 1 — Production readiness (immediate)

- Integrate a real SMS OTP provider (Twilio / MSG91)

- Enforce HTTPS across all environments

- Restrict CORS to production domains

- Firebase Cloud Messaging push notifications

- Migrate file storage to AWS S3 or GCS

- Admin dashboard UI for claim status management

- Android Play Store submission; then iOS App Store

## Phase 2 — Feature expansion (1–3 months)

- KYC module: Aadhar/PAN validation + document upload

- Razorpay payment gateway for advertiser billing (largely complete per Aug log)

- Advanced reward engine: tiered points, expiry, bonus categories

- Advertiser analytics: impressions, clicks, conversions, CTR

- Geo-fencing: trigger deals/notifications near partner shops

- Multi-language support (Hindi, Tamil, Telugu as priority)

- Insurer partner API: direct claim status sync

## Phase 3 — AI & scale (3–6 months)

- AI claim assessment: document analysis + fraud risk scoring

- Personalised deal recommendations based on bill-scan history

- In-stream Reelz video ads with CPM/CPC billing

- Real-time chat: consumer to insurance agent / shop support

- B2B API: white-label claims module for insurer partners

- Microservices migration for high-traffic domains (deals, reels)

- CI/CD pipeline with GitHub Actions and an automated test suite

# 15. Summary

Claimit set out as an insurance-claims app and has grown into a three-sided platform connecting policyholders, local shops, and advertisers around a single reward loop driven by bill scanning. The architecture (Flutter + React + FastAPI/MongoDB, hub-and-spoke around one REST API) has stayed stable since the June 2026 architecture review, while the feature surface has expanded quickly through August: payments, multi-shop support, a much larger category system, bulk shop onboarding, and a new in-app help feature all shipped in a matter of weeks. The main gap between "code complete" and "live for users" is no longer development effort — it is a short list of third-party credentials (payment gateway, SMS, domain, social-login apps, transactional email) plus the production-hardening checklist above, most of which is now partially underway (Razorpay and Twilio both had integration work started in August).

Sources consulted: README.md, BUILD_AND_RUN.md, Claimit_Project_Architecture.pdf, Claimit_Project_Status_and_API_Requirements.docx, Claimit_Client_Requirements_Email.docx, Claimit_Work_Summary_2026-08-17.md, and Claimit_Work_Summary_August.md, all from the project folder.