CLAIMIT

Work Report — August 2026

Mobile app  ·  Website  ·  Admin panel  ·  Backends  ·  Server

| Prepared by | Satheesh Kumar |
| --- | --- |
| Period | 1 – 31 August 2026 |
| Days worked | 18 |
| Total hours | 98 |
| Repository | github.com/aroganamtech/claimit |

# Summary

August was the heaviest delivery month on Claimit so far. Two complete new products were built and shipped — Claimit Select and the Learn Claimit video zone — alongside a platform-wide pricing system, WhatsApp messaging, three bulk-upload tools, and a redesigned home page.

| Measure | Value |
| --- | --- |
| Days worked | 18 |
| Total hours | 98 |
| Average per working day | 5.4 hours |
| Major features delivered | 9 |
| Production deployments | 12+ |
| Bugs found and fixed | 11 |

## What was delivered

- Claimit Select — a complete professionals directory: 7 screens, in-app chat, two-sided bookings, self-registration with payment.

- Learn Claimit — video lessons, end to end: admin upload, API, and in-app player.

- Admin-configurable pricing — every amount the platform charges, editable from one page, across all four codebases.

- WhatsApp messaging — OTP live in production, plus welcome and notification messages.

- Three bulk-upload tools — Claimit Select, Local Finds and Classifieds, with a photo workflow.

- Location accuracy — real geo search, pagination, and an address fallback so paid listings are never invisible.

- Home page redesign — the Explore Claimit strip, from the client’s revised design.

- Category system — grown to 31 shop categories and 13 Local Finds zones with 102 subcategories.

- Project handover document — 29 pages, for the developer taking over.

# Day-by-day hours

Every date below is evidenced by at least one of: a git commit, a timestamped file backup, or a source file modification date. The method is explained at the end of this document.

| Date | Day | Work | Hrs |
| --- | --- | --- | --- |
| Mon 3 Aug | Mon | Shop category system — expansion and icon work | 4 |
| Tue 4 Aug | Tue | Category legend across backend, web and app; icon generation | 7 |
| Wed 5 Aug | Wed | Category list refinements; home screen category strip | 3 |
| Fri 7 Aug | Fri | Razorpay order creation and signature verification | 5 |
| Sat 8 Aug | Sat | Shop registration payment flow; transactions collection | 3 |
| Mon 10 Aug | Mon | Admin transactions page; shop filters (state/district/city/pincode) | 6 |
| Tue 11 Aug | Tue | Admin shop detail page; shop claim with live payment | 4 |
| Wed 12 Aug | Wed | Geo field, 2dsphere index, backfill; real $geoNear nearby search | 6 |
| Thu 13 Aug | Thu | Server-side shop filtering; lighter API payload | 4 |
| Fri 14 Aug | Fri | Paginated nearby shops, premium-first; app infinite scroll | 6 |
| Mon 17 Aug | Mon | Learn Claimit built end to end; S3 cleanup audit; video fullscreen fix | 7 |
| Tue 18 Aug | Tue | Admin-configurable pricing across 4 codebases; 2 payment security fixes | 8 |
| Wed 19 Aug | Wed | Claimit Select complete; 2 data-leak fixes; 3 bulk uploaders | 8 |
| Thu 20 Aug | Thu | Category image pools; Select location picker | 4 |
| Mon 24 Aug | Mon | Local Finds image fix; S3 folders; subcategories; handover document | 9 |
| Wed 26 Aug | Wed | WhatsApp OTP live; WhatsApp welcome and notifications; email-or-mobile login | 6 |
| Sat 29 Aug | Sat | Home page redesign — Explore Claimit strip; responsive sizing | 5 |
| Sun 30 Aug | Sun | Home page refinements; build toolchain fixes | 3 |
| TOTAL | 18 days |  | 98 |

# What was built, in detail

## 1. Claimit Select — new product  (19 Aug, ~8 h)

A complete professionals directory inside the app: doctors, lawyers, accountants, architects and more. Built from the client’s five mockups.

- Backend: new API with categories, listings, search and filters, plans and pricing.

- App: home screen, professionals list, profile, booking, My Bookings.

- In-app chat between customer and professional, with a conversations list.

- Two-sided bookings — professionals see incoming requests and confirm or decline.

- Self-registration with payment, a review step before paying, and photo upload.

- 12 category icons cut from the client’s artwork, backgrounds removed.

## 2. Admin-configurable pricing  (18 Aug, ~8 h)

Before this, every price was hardcoded in several places. The client now edits any amount from one admin page and it takes effect everywhere immediately, with no code release.

- Central pricing store covering shops, business claims, adverts, Local Finds plans and Claimit Select plans.

- Wired through all four codebases so no stale number can survive anywhere.

Two payment security holes found and closed the same day Shop registration and business claim trusted the amount sent by the browser — a user could have edited the request and paid one rupee for a premium listing. The advert payment link let the client set its own charge. Both now read the price on the server. This was found during the pricing audit, not reported by anyone.

## 3. WhatsApp messaging  (26 Aug + follow-up, ~6 h)

- OTP over WhatsApp, live in production and confirmed delivered and read.

- Diagnosed that the server was using a different Twilio account with test credentials, which is why nothing had ever sent.

- Welcome message on first signup, and WhatsApp delivery for every app notification.

- Login and signup now accept an email address or a mobile number.

- Built `check_twilio.py`, a diagnostic tool that verifies the whole setup and can send a test message.

## 4. Location and nearby search  (12–14 Aug, ~16 h)

- Replaced in-memory distance maths with a real MongoDB geo query on a 2dsphere index — scales with matches, not with the whole collection.

- Server-side filtering and a lighter payload, so the app downloads far less.

- Paginated nearby shops with premium listings first, and infinite scroll in the app.

A paid shop that was invisible A shop registered without coordinates was stored with no geo point, so the distance search could never return it — invisible in the app despite being paid for and correct in the database. Fixed in three layers: addresses are geocoded on registration, the geo point is rebuilt whenever a shop is saved, and shops with no coordinates are now matched by pincode, area, city or district instead.

## 5. Bulk upload tools  (19–24 Aug, ~6 h)

- Three separate uploaders — Claimit Select, Local Finds and Classifieds — each with its own template and category list.

- Photos are uploaded first and matched to rows by file name, because pictures pasted into Excel are unreliable.

- Per-category image pools, so a row with no photo still shows a sensible picture.

- "Replace" deletes only rows the tool created — a listing a business paid for is never removed.

## 6. Learn Claimit  (17 Aug, ~7 h)

- Admin uploads a question and a how-to video; the app shows the list and plays the video full screen.

- Also fixed video letterboxing and audited S3 so deleted media no longer leaves orphaned files costing storage.

## 7. Home page redesign  (29–30 Aug, ~8 h)

From the client’s revised design. The ten product zones were hidden behind the centre button, which users found hard to discover; they now sit on the home page as a swipeable "Explore Claimit" strip.

- Four zones per page with arrows and page dots, sized responsively from screen width.

- Verified at 10 screen sizes from a 320px phone to a 1024px tablet, including landscape.

- Found and fixed the cause of a visible overlap: two `Transform.translate` offsets shifted painting without changing layout, so Flutter never saw the collision.

## 8. Categories and subcategories  (3–5, 24 Aug, ~10 h)

- Shop categories grown from 20 to 31, with icons extracted from the client’s PDFs.

- Local Finds expanded to 13 zones and 102 subcategories from the client’s document.

- Display names separated from stored values, so wording can change without orphaning existing listings.

- Registration form now asks for main category then subcategory — previously it never asked at all.

## 9. Handover document  (24 Aug, ~3 h)

A 29-page knowledge-transfer document for the developer taking the project over: architecture, database, deploy runbook, the traps that cost time, and a first-week checklist.

# Problems found and fixed

Most of these were found by checking rather than reported by anyone. Several would have cost money or lost customers if they had reached users unnoticed.

| What was wrong | Effect if left alone | Found |
| --- | --- | --- |
| Registration trusted the price sent by the browser | A user could pay ₹1 for a premium listing | Pricing audit |
| Advert payment link let the client set its own charge | Same — underpayment for adverts | Pricing audit |
| Shops without coordinates were invisible in the app | Paid listings never shown; refunds and lost renewals | Client report |
| Classifieds list showed Local Finds listings too | Two products’ data mixed in one screen | Separation audit |
| "My Listings" returned both products unfiltered | Same | Separation audit |
| Bulk-uploaded photos never displayed | Every bulk business showed a grey placeholder | Client report |
| A shop could appear in both Reward and Redeem zones | Contradictory listings | Code review |
| Deleted media left orphaned files in S3 | Storage cost growing forever | S3 audit |
| Reward Zone cards showed a wrong discount badge | Misleading offer shown to customers | Code review |
| Two RenderFlex overflows on live screens | Yellow and black warning stripes visible to users | Client report |
| Category row overlapped the Explore strip | Text drawn on top of icons | Client report |

## Deployments

Backend changes were deployed to the production server and verified each time — service restarted, log checked for a clean startup, and the change confirmed working. The website and the app build were handled separately.

| Component | Deployed to |
| --- | --- |
| App backend | /home/ubuntu/claimit_local_production/ — claimit.service |
| Web backend | /home/ubuntu/claimit_web_local_backend/ — claimit_web.service |
| Admin panel / website | Firebase Hosting |
| Mobile app | Release APK and AAB |

# How these hours were worked out

There was no time tracker running during August, so hours are estimates. They are not guesses — each one is anchored to evidence left in the repository. The method is written down here so any figure can be checked.

## Evidence used

| Source | What it proves | Count |
| --- | --- | --- |
| Timestamped file backups | A file was edited at a specific date and time | 41 distinct timestamps |
| Git commits | Work was committed on that date | 10 commits |
| Source file modification dates | A file was changed on that date | 106 files across 15 dates |

## How a day’s hours were set

- Where backups bracket a working session, the observed span is the starting point. 18 August, for example, shows edits from 11:17 to 15:25 and a commit at 16:15.

- Time is added for the work either side of those markers — reading code, testing, deploying and checking — which leaves no file trace.

- The estimate is then weighed against how much was actually delivered that day. 18 August touched 25 source files across four codebases; 5 August touched three.

- Figures are rounded to whole hours and kept deliberately conservative.

What is and is not counted Counted: writing and reviewing code, investigating problems, deploying to the server and verifying it, producing documents, and preparing assets such as icons. Not counted: time spent waiting for a build to finish, and any work outside the dates evidenced above.

# Still outstanding

Identified during August and agreed as worth doing, but not yet done. None is currently breaking anything.

| Item | Why it matters |
| --- | --- |
| Rotate leaked credentials | The SSH key and all three .env files are committed to git |
| Automatic database backups | There are none — a mistaken delete would lose everything |
| Uptime monitoring | Nobody is alerted if a backend goes down |
| HTTPS and a domain for the API | The app talks to a bare IP over plain HTTP |
| Professional Services icon | New 13th category is using a fallback icon; artwork needed |
| Claimit Privilege destination | Tile is in the client’s design but has no screen behind it |

Prepared from repository evidence. Any figure in this report can be traced back to a commit, a backup timestamp or a file modification date.