Subject: Claimit App — Credentials Required to Complete the Project

Dear Sir/Madam,

Hope you are doing well. We are happy to inform you that the Claimit application development is approximately 80% complete. All major features — bill scanning, claims, classifieds, deals, shops, reels, advertiser portal, admin panel, and push notifications — are built and working.

To complete the remaining work and go live, we require the following credentials and services from your end. Please note that all the code is already written and ready — we only need these details to wire everything together.

| # | Service | What We Need from You |
| --- | --- | --- |
| 1 | Payment Gateway | Razorpay or Cashfree account — API Key + API Secret (for advertiser ad payments). |
| 2 | Twilio (SMS OTP) | Twilio Account SID + Auth Token + Phone Number (for sending OTP to users via SMS). |
| 3 | Domain Name | A domain for the app (e.g. claimit.in). Please share DNS panel access so we can point it to the server and set up HTTPS. |
| 4 | Facebook Developer App | Facebook App ID + App Secret from developers.facebook.com (for Facebook Login in the mobile app). |
| 5 | Transactional Email (for OTP emails) | SendGrid or AWS SES account — API Key or SMTP credentials + a verified sender email (e.g. noreply@claimit.in). This is needed because regular Gmail SMTP gets flagged as spam and OTP emails are blocked. SendGrid offers a free plan (100 emails/day). |
| 6 | Google Sign-In (OAuth Client ID) | Google Cloud Console OAuth 2.0 Client ID for Android + Web (for Google Login in the mobile app). |

A quick note on OCR: We are using Google ML Kit for bill scanning, which is free and works on-device. No paid OCR API is required.

Once we receive the above credentials, we estimate the project can be completed and ready for production within 3–5 working days.

Please feel free to contact us if you have any questions or need help setting up any of the above accounts.

Warm regards,

Ramesh S G

Claimit Development Team

sgramesh1980@gmail.com