CLAIMIT PROJECT

Status Report & Third-Party Requirements

Date: June 9, 2026   |   Prepared by: Ramesh S G   |   Confidential

1. Project Completion — Overall: ~80%

All major features are built and working. The remaining 20% is blocked on third-party credentials from the client side (payment gateway, domain, Facebook app, email service). The table below shows current status per module.

| Module / Feature | Status | Notes |
| --- | --- | --- |
| Authentication — Phone OTP (Twilio SMS) | Done | Code complete; Twilio credentials needed |
| Authentication — Email OTP (SMTP) | Done | Code complete; needs anti-spam email service |
| Google Sign-In (Mobile App) | Done | Package integrated; OAuth Client ID needed |
| Facebook Login (Mobile App) | Done | Code integrated; FB App ID + Secret needed |
| Bill Scanner / OCR | Done | FREE Google ML Kit (on-device) — no paid API needed |
| Wallet / Cashback / Points System | Done | Full reward logic complete |
| Claims Module | Done | Submit, track, approve/reject flow done |
| Classifieds / Buy & Sell | Done | Post, browse, detail, contact done |
| Deals Module | Done | Deal listing and detail screens done |
| Shop Registration & Management | Done | Web portal + mobile screens done |
| Reels / Video Feed | Done | Upload, feed, playback done |
| Advertisements (Advertiser Web Portal) | Done | Ad creation, scheduling, dashboard done |
| Admin Panel (Web) | Done | Full management dashboard done |
| Push Notifications (Firebase FCM) | Done | Firebase Cloud Messaging integrated |
| AWS S3 Image/File Storage | Done | Upload & presigned URL utilities done |
| Payment Gateway (Advertiser Payments) | Pending | UI ready — real gateway integration needed |
| Domain & HTTPS Setup | Pending | Backend on raw AWS IP — domain needed |
| Transactional Email (OTP anti-spam) | Pending | Gmail SMTP → spam; needs proper service |

Overall: ~80% complete. All code is written and tested. The final 20% depends on the third-party credentials listed in Section 2.

2. Third-Party Services Required from Client

The items below are all that is needed to complete the project and go live. No additional development work is required on our side for these — only the credentials / access.

| # | Service / API | Priority | What We Need from You |
| --- | --- | --- | --- |
| 1 | Payment Gateway (Razorpay or Cashfree) | Mandatory | For advertiser ad payments. Provide: API Key + API Secret from your Razorpay or Cashfree dashboard. |
| 2 | Twilio — SMS OTP | Mandatory | To send OTP to phone numbers. Provide: Account SID + Auth Token + Twilio Phone Number. |
| 3 | Domain Name | Mandatory | To replace raw AWS IP with a clean URL (e.g. api.claimit.in). Provide: DNS panel access or point domain to our AWS IP. |
| 4 | AWS Route 53 / DNS A Record | Mandatory | We will configure it once domain access is given. No action needed from client beyond sharing access. |
| 5 | Facebook Developer App | Mandatory | For Facebook Login in the mobile app. Provide: App ID + App Secret from developers.facebook.com. |
| 6 | Transactional Email Service (SendGrid / AWS SES / Mailgun) | Mandatory | To fix OTP emails going to spam. Provide: API Key or SMTP credentials. SendGrid free tier = 100 emails/day. |
| 7 | Google Cloud OAuth Client ID | Mandatory | For Google Sign-In in the mobile app. Provide: OAuth 2.0 Client ID (Android + Web) from Google Cloud Console. |
| 8 | OCR / Document Scan API | NOT Required | Already using FREE on-device Google ML Kit. No paid OCR API (e.g. Cloud Vision / Textract) is needed. |

3. Notes on Each Item

3.1  Payment Gateway (Razorpay recommended for India)

- Why Razorpay: Supports UPI, cards, netbanking, and wallets. Widely used and easy to integrate. Cashfree is a good alternative.

- What to share: Live API Key + API Secret from your Razorpay/Cashfree dashboard.

- Effort: Integration and testing can be done within 2–3 days of receiving credentials.

3.2  Twilio SMS OTP

- Status: Complete Twilio integration is already written and waiting. OTP generation, storage, and verification are all done.

- What to share: Account SID, Auth Token, and a Twilio phone number (or WhatsApp sender).

- Sign up: twilio.com — free trial gives $15 credit which is enough for initial testing.

3.3  Domain + DNS Setup

- Problem: The backend currently runs on a raw AWS IP address. This blocks SSL (HTTPS) and looks unprofessional to users.

- Solution: Register a domain (e.g. claimit.in) and give us DNS panel access. We will add the A record and set up free HTTPS via Let's Encrypt.

- Timeline: Can be completed within 1 day of getting access.

- Recommended registrars: GoDaddy, Hostinger, or Namecheap (all support easy DNS management).

3.4  Facebook Developer App

- Status: The flutter_facebook_auth package is integrated. Login, token exchange, and profile fetch code is complete.

- What to share: Facebook App ID + App Secret from developers.facebook.com.

- Important: The app should be created under the client's Facebook Business account so ownership stays with the client permanently.

3.5  Transactional Email — Fix OTP Going to Spam

- Problem: Gmail SMTP is frequently flagged as spam by email providers, blocking or delaying OTP delivery.

- Best fix: SendGrid (free tier: 100 emails/day) or AWS SES ($0.10 per 1,000 emails — extremely cheap).

- What to share: SendGrid API Key or AWS SES SMTP credentials + a verified sender email address.

- Benefit: OTP emails will be sent from a professional address like noreply@claimit.in instead of a Gmail address.

3.6  Google Sign-In (OAuth Client ID)

- Status: The google_sign_in package is integrated. Only credentials are missing.

- What to share: OAuth 2.0 Client ID for Android and Web from Google Cloud Console.

- Note: We will need the SHA-1 fingerprint of the release keystore — we can provide that when ready.

3.7  OCR — No Cost Required ✓

Good news: We use Google ML Kit Text Recognition, which runs entirely on-device with no internet call, no API key, and zero monthly cost. There is no need for any paid OCR service such as Google Cloud Vision or AWS Textract.

4. Next Steps

- Share all credentials listed in Section 2.

- Payment gateway integration + testing: 2–3 days after credentials received.

- Domain + DNS + HTTPS setup: 1 day after domain access is given.

- Full end-to-end QA and production deployment once all credentials are wired in.

Please feel free to reach out if you have any questions about the above. We are ready to move immediately once the credentials are received.

Regards,

Ramesh S G

Claimit Development Team   |   sgramesh1980@gmail.com